| Close Out Report Meeting - No 0 1of 2013/14 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date |  | 17 February 2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Time |  | 11h00 – 12h00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Venue |  | Boardroom 1401, 14th Floor, 240 Vermeulen Street, Pretoria |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | No | 01 |  | 02 | 03 |  | 04 | 05 |  | 06 | 07 |  | 08 | 09 |  | 10 | 11 |  | 12 | 13 |
|  |  | Date | 09/01/2014 |  | 22/01/2014 | 19/02/2014 |  | 19/03/2014 | TBD |  | TBD | TDB |  | TBD | TBD |  | TBD | TBD |  | TBD | TBD |
| Lee Rosenzweig |  | LR |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Andile Sitshaluza |  | AS |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sifiso Mamba |  | SM |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sifiso Hlatshwayo |  | SH |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Eugenie Ninham |  | EN |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Douglas Cohen |  | DC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Liteboho Makhele |  | LM |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Lebogang Lechuba |  | LL |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Suvashna Singh |  | SS |  |  |  | s |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  Present | - Not applicable |  |  | T Training |  |  | S Sick Leave |  |  | L Leave (Annual) |  |  | ¤ Late |  |  | A Apology |  |  |  Absent without Leave |  |  |

| Item | Discussion | Action | Who |
| --- | --- | --- | --- |
| Close Out Reports | - Old Close Outs (relates to projects completed pre- 1 April 2013) | - To be completed by 28th February 2014. - Template: Changes to be made to facilitate approvals with regards to the PM’s discomfort in signing off unfamiliar projects - If final close out budget is less than approval amount, savings to be reallocated as an additional value adding project or if not feasible IGR to take back. | All |
| New Close Out Reports | - New Close Out Reports (relates to all projects post 1 April 2013) | - New close out reports will be processed via the yellow folder process - DvN to be alerted that a close out report is submitted - An email should be circulated for communication purposes within the NDP, once approved DvN will notify the relevant parties. - All close out reports requires a photograph to verify existence of building, Where no photos are available PM’s to identify sites that require verification visits | PM’s |
| General | Close out report meeting to take place if and when necessary | - Project cash flows to be used to identify potential close out dates. PM’s to send out reminders. - PM’s to check for the following: - Photos on web report - Final spend as per payment certificate | PM’s PM’s |

Minutes by S. Singh